WhatsApp Bulk Interview Scheduler

Complete Project Plan & Technical Document

Spring Boot Backend Application

Document Version: 1.0  |  Date: June 15, 2026

# 1. Project Overview

A Spring Boot backend application that reads candidate details from uploaded Excel files and sends templated WhatsApp messages (interview panel info, role, timing, GMeet link) to 100–1000 candidates in a single click using the WhatsApp Business API.

# 2. Architecture Flow

Excel Upload → Parse (Apache POI) → Store in Database → Apply Template → WhatsApp API Send → Delivery Status Tracking

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend Framework | Spring Boot 3.x (Java 17+) | REST APIs, business logic |
| Excel Parsing | Apache POI 5.x | Read .xlsx/.xls files |
| Database | PostgreSQL / MySQL | Store candidates, templates, logs |
| WhatsApp Integration | Meta WhatsApp Cloud API / Twilio | Send messages |
| Async Processing | Spring @Async + ThreadPoolExecutor | Handle bulk sending |
| API Documentation | SpringDoc OpenAPI (Swagger UI) | API testing & docs |
| Build Tool | Maven / Gradle | Dependency management |
| Validation | Spring Validation (Jakarta) | Input validation |
| Retry Mechanism | Spring Retry | Retry failed messages |

# 4. Cost Clarification – Is This Completely Free?

## 4.1 What's FREE (Development & Tools)

| Component | Cost |
| --- | --- |
| Spring Boot | Free (open source) |
| Apache POI (Excel parsing) | Free (open source) |
| PostgreSQL / MySQL | Free (open source) |
| Java 17+ (OpenJDK) | Free (open source) |
| Swagger/SpringDoc | Free (open source) |
| Development tools (IDE, Maven) | Free |
| Postman (API testing) | Free |

## 4.2 What's PAID (WhatsApp Messaging)

| Provider | Free Tier | After Free Tier |
| --- | --- | --- |
| Meta WhatsApp Cloud API | 1,000 service conversations/month FREE | ~₹0.30–₹6.5 per message |
| Twilio WhatsApp | Sandbox FREE (testing only) | ~₹0.42 per message |
| Ultramsg | No free tier | Starts ~₹1,100/month |

## 4.3 Meta Cloud API Free Tier – IMPORTANT

⚠️ The 1,000 free conversations/month is RECURRING (every month, not one-time).

⚠️ BUT it ONLY applies to SERVICE conversations (when customer messages YOU first).

⚠️ YOUR USE CASE (sending interview details to candidates) = Business-Initiated = PAID from message #1.

| Conversation Type | Who Initiates | Free? | Your Use Case? |
| --- | --- | --- | --- |
| Service | Customer messages YOU first | YES - 1000 free/month (recurring) | NO |
| Utility (interview info) | YOU message customer first | NO - Paid from message #1 | YES - This is your case |
| Marketing (promos) | YOU message customer first | NO - Paid from message #1 | NO |
| Authentication (OTPs) | YOU message customer first | NO - Paid from message #1 | NO |

## 4.4 Realistic Cost Estimate (Your Use Case)

| Scale | Monthly Cost (India) | Monthly Cost (International) |
| --- | --- | --- |
| 100 candidates/month | ~₹30 – ₹42 | ~$1.5 |
| 500 candidates/month | ~₹150 – ₹210 | ~$7.5 |
| 1,000 candidates/month | ~₹300 – ₹420 | ~$15 |
| 5,000 candidates/month | ~₹1,500 – ₹2,100 | ~$75 |
| 10,000 candidates/month | ~₹3,000 – ₹4,200 | ~$150 |

## 4.5 Bottom Line

| Aspect | Answer |
| --- | --- |
| Development cost | ✅ Completely FREE |
| WhatsApp messaging (your use case) | ❌ PAID from first message (~₹0.30–₹0.42 per candidate) |
| 1000 free/month from Meta | Only for SERVICE conversations (customer messages first) – NOT your case |
| Cheapest for 1000 candidates | ~₹300–₹420/month (~$15/month) |
| Server hosting | Free tier (AWS/GCP/Render) or ~₹500–₹2000/month |

## 4.6 FREE Workaround

Ask candidates to message your WhatsApp Business number first (via QR code/link). Once they message, your automated reply counts as a Service conversation = FREE. Limitation: Not all candidates will initiate.

## 4.7 Unofficial Alternatives – RISKS

⚠️ Using personal WhatsApp + automation bots = ACCOUNT BAN

⚠️ Unofficial APIs (wa-automate, Baileys) = ACCOUNT BAN + violates ToS

⚠️ WhatsApp Web scraping = ACCOUNT BAN + unreliable

There is NO legitimate way to send bulk WhatsApp messages for free in production.

# 5. WhatsApp API Provider Options

| Provider | Cost | Setup Time | Link |
| --- | --- | --- | --- |
| Meta WhatsApp Cloud API | Utility: ~₹0.30/msg | 2-3 days | developers.facebook.com/docs/whatsapp/cloud-api |
| Twilio WhatsApp API | ~₹0.42/msg + fees | 1 day sandbox | twilio.com/docs/whatsapp |
| WATI.io | ~$49/month | 1 day | wati.io |
| Ultramsg | ~$13/month | Few hours | ultramsg.com |
| AiSensy | ~$20/month | 1 day | aisensy.com |

Recommendation: Start with Twilio WhatsApp Sandbox (free for testing), then move to Meta Cloud API for production.

# 6. Excel File Format (Expected Input)

| Column | Field | Example | Required |
| --- | --- | --- | --- |
| A | Candidate Name | John Doe | Yes |
| B | Email ID | john@email.com | Yes |
| C | WhatsApp Number | +919876543210 | Yes |
| D | Role | Java Developer | Yes |
| E | Company Name | TechCorp | Yes |
| F | Panel Date & Time | 2026-06-20 10:00 AM | Yes |
| G | GMeet Link | https://meet.google.com/abc-xyz | Yes |
| H | Interviewer Name | Mr. Smith | Optional |

# 7. Message Template Example

Hello {{candidateName}},

Greetings from {{companyName}}!

We are pleased to inform you that you have been shortlisted for the role of {{role}}.

Interview Details:

- Date & Time: {{panelTiming}}

- Mode: Google Meet (Online)

- Meeting Link: {{gmeetLink}}

- Interviewer: {{interviewerName}}

Please join the meeting 5 minutes before the scheduled time.

Best of luck!

Regards, {{companyName}} HR Team

⚠️ WhatsApp Business API requires pre-approved message templates for business-initiated messages. Submit this template for approval before production use.

# 8. Project Structure

src/main/java/com/yourcompany/interviewscheduler/

├── InterviewSchedulerApplication.java (Main Spring Boot Application)

├── controller/

- CandidateController.java – Upload Excel, list candidates

- TemplateController.java – CRUD for message templates

- MessageController.java – Trigger bulk send, check status

├── service/

- ExcelParserService.java – Parse Excel using Apache POI

- TemplateService.java – Template CRUD & placeholder resolution

- WhatsAppService.java – WhatsApp API integration

- BulkSendService.java – Async bulk sending with rate limiting

├── model/entity/

- Candidate.java – JPA Entity for candidate data

- MessageTemplate.java – JPA Entity for templates

- MessageLog.java – JPA Entity for delivery tracking

- Batch.java – JPA Entity for upload batches

├── model/dto/

- CandidateDTO.java, SendRequest.java, SendResponse.java

├── repository/

- CandidateRepository, TemplateRepository, MessageLogRepository, BatchRepository

├── config/

- AsyncConfig.java – Thread pool configuration

- WhatsAppConfig.java – API keys, base URLs

- SwaggerConfig.java – OpenAPI documentation config

├── exception/

- GlobalExceptionHandler.java, ExcelParseException, WhatsAppSendException

└── util/

- PhoneNumberValidator.java, ExcelValidator.java

# 9. API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/candidates/upload | Upload Excel file |
| GET | /api/candidates?batchId={id} | List candidates by batch |
| GET | /api/candidates/{id} | Get single candidate |
| DELETE | /api/candidates/batch/{batchId} | Delete a batch |
| POST | /api/templates | Create message template |
| GET | /api/templates | List all templates |
| PUT | /api/templates/{id} | Update template |
| DELETE | /api/templates/{id} | Delete template |
| POST | /api/messages/send-all | Trigger bulk send |
| POST | /api/messages/send/{candidateId} | Send to single candidate |
| GET | /api/messages/status/{batchId} | Check delivery status |
| GET | /api/messages/stats/{batchId} | Get send statistics |

# 10. Database Schema

## 10.1 candidates table

id (BIGSERIAL PK), batch_id (BIGINT), name (VARCHAR 255), email (VARCHAR 255), whatsapp_number (VARCHAR 20), role (VARCHAR 255), company_name (VARCHAR 255), panel_timing (TIMESTAMP), gmeet_link (VARCHAR 500), interviewer_name (VARCHAR 255), created_at (TIMESTAMP)

## 10.2 message_templates table

id (BIGSERIAL PK), name (VARCHAR 255), content (TEXT), created_at (TIMESTAMP), updated_at (TIMESTAMP)

## 10.3 message_logs table

id (BIGSERIAL PK), batch_id (BIGINT), candidate_id (BIGINT), template_id (BIGINT), status (VARCHAR 20: PENDING/SENT/DELIVERED/FAILED), error_message (TEXT), sent_at (TIMESTAMP), delivered_at (TIMESTAMP), created_at (TIMESTAMP)

## 10.4 batches table

id (BIGSERIAL PK), file_name (VARCHAR 255), total_candidates (INT), status (VARCHAR 20: UPLOADED/SENDING/COMPLETED), created_at (TIMESTAMP)

# 11. Implementation Phases & Timeline

Total Estimated Time: 10–12 working days (1 developer)

## Phase 1: Project Setup & Excel Parsing (Days 1–3)

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Initialize Spring Boot, configure dependencies | Working project skeleton |
| 2 | Create JPA entities, repositories, DB schema | Database ready |
| 3 | Build Excel upload endpoint with Apache POI | POST /api/candidates/upload working |

## Phase 2: Template Engine & Message Builder (Days 4–5)

| Day | Task | Deliverable |
| --- | --- | --- |
| 4 | Create MessageTemplate entity, CRUD service & controller | Template management APIs |
| 5 | Build template resolver, unit tests | Dynamic message generation |

## Phase 3: WhatsApp Integration & Bulk Send (Days 6–9)

| Day | Task | Deliverable |
| --- | --- | --- |
| 6 | Set up Twilio/Meta sandbox, create WhatsAppService | Single message send working |
| 7 | Build BulkSendService with @Async, rate limiting | Async bulk sending |
| 8 | Implement MessageLog tracking, delivery webhooks | Status tracking |
| 9 | Build send-all endpoint, integration testing | Full flow working |

## Phase 4: Error Handling & Polish (Days 10–12)

| Day | Task | Deliverable |
| --- | --- | --- |
| 10 | Add Spring Retry, duplicate detection, phone validation | Robust error handling |
| 11 | Rate limiting, batch statistics endpoint | Production-ready sending |
| 12 | Swagger docs, README, Postman collection, final testing | Complete documentation |

# 12. Key Dependencies (pom.xml)

- spring-boot-starter-web

- spring-boot-starter-data-jpa

- spring-boot-starter-validation

- apache poi-ooxml (5.2.5)

- postgresql driver

- twilio SDK (9.14.0)

- springdoc-openapi-starter-webmvc-ui (2.3.0)

- lombok

- spring-retry

# 13. Important Considerations

## WhatsApp Business API Rules

- Template Approval Required: Business-initiated messages must use pre-approved templates

- 24-hour Window: After a user replies, you can send free-form messages for 24 hours

- Opt-in Required: Candidates must have opted in to receive WhatsApp messages

- Rate Limits: New accounts start with 250 msgs/day, scaling up to 100K/day

## Phone Number Format

- Must be in international format: +<country_code><number> (e.g., +919876543210)

- Add validation/normalization in Excel parser

## Scalability

- For 1000+ candidates: Consider message queue (RabbitMQ/Kafka)

- Implement circuit breaker pattern (Resilience4j) for API failures

# 14. Useful Links & Resources

| Resource | URL |
| --- | --- |
| Meta WhatsApp Business API | https://developers.facebook.com/docs/whatsapp/cloud-api |
| Twilio WhatsApp Quickstart | https://www.twilio.com/docs/whatsapp/quickstart/java |
| Apache POI Documentation | https://poi.apache.org/components/spreadsheet/ |
| Spring Boot Docs | https://docs.spring.io/spring-boot/docs/current/reference/html/ |
| SpringDoc OpenAPI | https://springdoc.org/ |
| Meta Business Manager | https://business.facebook.com/ |
| Twilio Console | https://console.twilio.com/ |
| Google Meet API | https://developers.google.com/meet/api |
| Spring Retry Guide | https://docs.spring.io/spring-retry/docs/api/current/ |
| Resilience4j | https://resilience4j.readme.io/docs |

# 15. Future Enhancements (Phase 2 – Optional)

- Frontend Dashboard – React/Angular UI for uploading files and monitoring

- Email Integration – Send interview details via email as backup

- Scheduling – Schedule messages to be sent at a specific time

- Google Meet Auto-Generation – Auto-create GMeet links via Calendar API

- Candidate Response Tracking – Track if candidate confirmed attendance

- Multi-language Templates – Support templates in multiple languages

- Analytics Dashboard – Delivery rates, response rates, failure analysis

- Webhook Integration – Real-time delivery status updates

# 16. Final Summary

| Aspect | Detail |
| --- | --- |
| Tech Stack | Spring Boot 3.x + Apache POI + PostgreSQL + Twilio/Meta WhatsApp API |
| Timeline | 10–12 working days (1 developer) |
| Development Cost | FREE (all open-source tools) |
| WhatsApp Cost | ~₹0.30–₹0.42/msg (business-initiated, India) |
| 1000 candidates cost | ~₹300–₹420/month |
| Scalability | 100–10,000+ candidates per batch |
| Deployment | AWS/GCP/Azure or any VPS with Java 17+ |

— End of Document —